MONOGRAPH PROPOSAL ON

Darman Pharmacy Management System

سیستم مدیریت دواخانه درمان

BY

Your Name

Reg No

In partial fulfillment of the requirements for the award of the degree of

BACHELOR OF SOFTWARE ENGINEERING

MONOGRAPH PROPOSAL ON

Darman Pharmacy Management System

In partial fulfillment of the requirements for the award of the degree of (BSE)

TO

RANA University

Faculty of Computer Science

Department of Software Engineering

Supervisor: [Supervisor Name and Academic Title]

Submission Date: [Month Year]

# Table of Contents

Executive Summary

1. Introduction

2. Existing System

3. Proposed System

4. Logical Design

5. Physical Design

6. Tools and Technologies

7. Project Time and Cost Estimation

8. Project Timeline

9. Risk Assessment and Trust Signals

10. Conclusion

11. References

# Executive Summary

Darman Pharmacy Management System is a secure single-branch pharmacy operations system for medicine catalog management, batch inventory, sales, suppliers, purchase orders, expiry warnings, reporting, settings, and role-based access.

The system replaces paper or spreadsheet-based work with a controlled web application. It supports Admin, Pharmacist, and Cashier roles, atomic FEFO sales, atomic purchase receiving, low-stock alerts, expiry tracking, receipts, and basic exports.

# 1. Introduction

Community pharmacies need accurate information about available medicines, stock batches, expiry dates, suppliers, purchases, and sales. Manual records can delay service and make stock decisions unreliable. This project delivers a clean and practical system for everyday pharmacy work.

The objectives are to manage medicines and categories, track batch inventory, warn about low stock and expiry, process sales, create receipts, manage suppliers and purchase orders, provide operational reports, and protect workflows through roles and database security.

# 2. Existing System

The existing system is assumed to rely on paper records, informal stock counts, spreadsheets, or disconnected tools. These methods can produce inaccurate stock balances, weak expiry control, scattered supplier history, slow sales processing, limited reports, and weak access control.

# 3. Proposed System

The proposed system is a responsive web application for one pharmacy branch. It provides role-aware workflows for medicines, inventory lookup, POS sales, suppliers, purchases, reports, settings, and user-role management.

Sales and purchasing are handled through protected PostgreSQL functions so stock changes are validated and committed atomically. Supabase Row Level Security remains the authorization boundary.

# 4. Logical Design

The logical design describes how users, processes, and data stores interact. External users send login, medicine, sales, purchase, reporting, and settings requests to the application. The application validates the role, calls protected workflows, and reads or writes authorized database records.

Core rules include FEFO stock allocation for sales, batch-based inventory, expired stock exclusion from saleable quantity, controlled purchase receiving, role-aware reports, and inventory adjustment logs.

- Cashiers process sales and view medicine availability.

- Pharmacists manage medicines, inventory, sales, suppliers, and purchase orders.

- Admins manage the full operational system, settings, and roles.

## Level 1 Data Flow Diagram

Figure 1. Level 1 DFD showing authentication, catalog, inventory, sales, purchasing, reporting, and administration processes.

## Conceptual Entity Relationship Model

Figure 2. Conceptual ERD of staff, medicines, suppliers, inventory, sales, purchases, settings, and adjustments.

# 5. Physical Design

The physical design uses Next.js App Router, TypeScript, reusable UI components, Supabase PostgreSQL, Supabase Auth, Row Level Security, views, and transactional RPCs.

The database includes profiles, medicine categories, suppliers, medicines, inventory batches, sales, sale items, purchase orders, purchase items, inventory adjustments, and app settings.

Security is enforced through authenticated routes, role-aware UI, RLS policies, protected database functions, disabled direct browser writes for transactional tables, and safe environment variables.

## Physical ERD: Catalog and Inventory

Figure 3. Physical database design for categories, medicines, suppliers, batches, and inventory summary data.

# 6. Tools and Technologies

| Area | Tool or Technology | Use |
| --- | --- | --- |
| Application framework | Next.js 16 App Router | Routes, layouts, protected pages, and production build. |
| Language | TypeScript | Static typing for safer application code. |
| User interface | React, Tailwind CSS, shadcn/ui | Responsive screens, forms, dialogs, tables, and states. |
| Database and Auth | Supabase PostgreSQL/Auth/RLS | Relational data, authentication, policies, views, and RPCs. |
| Forms and validation | React Hook Form, Zod | Validated forms with useful error messages. |
| Reports and export | TanStack Query, Recharts, jsPDF, CSV | Caching, charts, receipts, and exports. |
| Deployment and QA | Vercel, ESLint, TypeScript, Next build | Hosting, checks, builds, and release validation. |

# 7. Project Time and Cost Estimation

Development labor is treated as the student academic contribution. Direct expenses cover research, development, testing, demonstration, printing, and presentation.

| Item | Quantity | Total USD | Basis |
| --- | --- | --- | --- |
| Student development labor | 12 weeks | 0 | Academic contribution, not billed. |
| Internet and data | 3 months | 90 | Research, development, staging, and deployment. |
| Electricity and equipment use | 3 months | 60 | Power and personal computer use. |
| Custom domain | 1 year | 20 | Optional professional project address. |
| Printing and binding | 1 set | 25 | Proposal, monograph, and presentation copies. |
| Testing and demonstration materials | 1 allowance | 15 | Sample labels, barcode tests, and preparation. |
| Contingency | 1 allowance | 20 | Unexpected academic or deployment expenses. |
| Total estimated direct cost |  | 230 | Student out-of-pocket project estimate. |

# 8. Project Timeline

| Week | Milestone | Main Activities | Deliverable |
| --- | --- | --- | --- |
| 1 | Initiation and requirements | Problem, scope, stakeholders, success criteria. | Approved scope. |
| 2 | Existing-system analysis | Study manual workflows and risks. | Problem analysis. |
| 3 | Logical and interface design | Prepare DFD, ERD, routes, and screens. | Validated design. |
| 4 | Database foundation | Create tables, constraints, indexes, RLS. | Initial migration. |
| 5 | Authentication and roles | Login, guards, role menus, permissions. | Role access. |
| 6 | Medicine and inventory | Catalog, categories, batches, search. | Inventory MVP. |
| 7 | Dashboard and alerts | Summary cards, low stock, expiry, trend. | Dashboard. |
| 8 | Sales and POS | Barcode search, cart, FEFO sale, receipts. | Protected sales. |
| 9 | Suppliers and purchases | Suppliers, purchase orders, receiving. | Purchasing workflow. |
| 10 | Reports and settings | Reports, exports, pharmacy settings, roles. | Administration. |
| 11 | Hardening and QA | Lint, types, build, RLS, responsive tests. | Release candidate. |
| 12 | Deployment and documentation | Staging, production steps, guide, proposal. | Final handoff. |

# 9. Risk Assessment and Trust Signals

Main risks include unauthorized access, incorrect stock after concurrent sales, purchase receiving mistakes, expired stock being sold, user adoption difficulty, internet interruption, backup ownership gaps, and production configuration errors.

Mitigations and trust signals include RLS, transactional functions, FEFO allocation, rollback tests, beginner-focused UI, deployment checklists, staging acceptance, role tests, export checks, responsive checks, linting, type checks, production build success, QA documentation, DFD evidence, and ERD evidence.

# 10. Conclusion

Darman Pharmacy Management System delivers a focused and practical solution for single-branch pharmacy operations. It connects medicine records, batch inventory, sales, purchasing, expiry warnings, reports, and user permissions in a maintainable system suitable for a real academic software project and future production deployment.

# 11. References

PROJECT_STATE.md repository source of truth.

docs/CLIENT_GUIDE.md beginner user manual.

docs/DEPLOYMENT.md deployment and maintenance guide.

docs/MANUAL_QA_CHECKLIST.md manual testing checklist.

Supabase documentation for PostgreSQL, Auth, and Row Level Security.

Next.js, React, TypeScript, Tailwind CSS, and Vercel official documentation.

PROJECT PROPOSAL APPROVAL SHEET

The undersigned certify that they have read the following Project Proposal and are satisfied with the overall contents and idea, and recommend the proposal for university project approval.

Project Title: Darman Pharmacy Management System

Student Name: [Student Full Name]

Registration Number: [Student ID]

Supervisor Name and Signature: ________________________________

Department Approval: __________________________________________

Date: ____________________